Africa Gross Domestic Product (GDP) Collector

Progress Report - Work Done, Challenges & Remedies, and Outstanding Items

Generated 9 August 2026

# Executive Summary

The Africa GDP Collector harvests Gross Domestic Product data from African National Statistics Offices (NSOs) into a single tidy, long-format dataset. It captures GDP exactly as each NSO publishes it - across all four System of National Accounts (SNA) approaches (production, expenditure, income and the headline aggregate) and both frequencies (annual and quarterly) - with no estimation, imputation or omission.

As at this reporting date, 38 of the 54 African countries have been collected and validated, totalling about 199,639 tidy rows. Every significant African economy is covered except Angola, whose national database currently exports period labels without values. The set spans all sub-regions and all three source tiers: a Tier-1 statistical API (Ghana's PxWeb), Tier-2 structured workbooks (the majority), and Tier-3 PDF extraction for the many francophone quarterly national-accounts notes.

The three largest economies that were long missing - Egypt, Ethiopia and Tanzania - are now included. Seventeen countries carry quarterly series in addition to annual. Where an NSO does not compile GDP or its site is unreachable, the figures are taken from the country's central bank as a documented fallback (DR Congo, Libya, Egypt, Ethiopia) - never from an aggregator that re-estimates the numbers.

# 1. Objective and Scope

The objective is a single, auditable, machine-readable dataset of African GDP that faithfully mirrors each NSO's own accounts. The guiding principles are:

As reported - no estimation, imputation or omission; ugly-but-real values are kept, and ambiguous figures are left out rather than guessed.

No aggregators - IMF, World Bank, Knoema/opendataforafrica and similar re-estimate or harmonise national accounts, and are excluded as sources.

As classified - each NSO's own approach, activity breakdown, price basis (current / constant), base year and seasonal-adjustment status are captured as published.

All periods and measures - full historical series are emitted where published, across levels, growth (year-on-year and quarter-on-quarter), deflators, per-capita, shares and contributions.

Auditable - the raw source file is retained for every country under source_data/, so any value traces back to the primary NSO document.

# 2. Approach and Architecture

Each country is implemented as a small declarative descriptor (sources/<country>.yaml) plus a compact parser. A shared core pipeline handles discovery, download, extraction, the identity/provenance columns, schema validation and CSV/XLSX output, so a new country is usually just a descriptor and a parser. GDP lives in its own indicator pipeline (indicators/gdp/) alongside a matching CPI pipeline, both sharing one indicator-agnostic core.

The GDP schema is a 20-column long format keyed by approach, category, series code, geography, period, frequency, price basis, seasonal adjustment and measure. This single shape holds a quarterly constant-price value-added figure, an annual expenditure share and a per-capita level side by side, which is what makes cross-country analysis tractable.

Because a growing share of NSO sites are single-page applications or content-management systems that hide the file behind an API, the collector is tiered: a statistical API where one exists, then a structured workbook, then PDF table extraction as a last resort. An offline companion (scrape_local.py --indicator gdp) runs the same extraction on already-downloaded files.

# 3. Work Done

The 38 completed countries span all African sub-regions and all three source tiers. The table below lists each country's source of record, the approaches captured, and the coverage.

Notable results include South Africa's full set from 1993 across all four approaches (about 67,000 rows), Rwanda (24k) and Ghana via its Tier-1 PxWeb API (21k); the recovery of Egypt, Ethiopia and Tanzania; and faithful quarterly extraction from a dozen francophone PDF national-accounts notes that ship no data file.

| Country | Region / bloc | Source of record | Approaches / depth | Coverage (rows / range) |
| --- | --- | --- | --- | --- |
| Algeria | North Africa | NSO (ONS) | all approaches | 40 / 2021-2024 |
| Botswana | Southern (SADC) | NSO (Statsbots) | production + expenditure | 6,627 / 2013-2026-Q1 |
| Burkina Faso | West Africa (WAEMU) | NSO (INSD) | production | 11,859 / 2015-2025-Q4 |
| Burundi | East Africa (EAC) | NSO (INSBU) | rates/shares (levels deferred) | 336 / 2024-Q2-2026-Q1 |
| Cameroon | Central Africa (CEMAC) | NSO (INS) | production + expenditure | 510 / 2024-Q3-2025-Q4 |
| Chad | Central Africa (CEMAC) | NSO (INSEED) | production | 696 / 2024-Q2-2026-Q1 |
| Comoros | Southern/Islands | NSO (INSEED) | rates/shares (levels deferred) | 24 / 2021-2023 |
| Cote d'Ivoire | West Africa (WAEMU) | NSO (ANStat) | production | 432 / 2024-2025-Q4 |
| DR Congo | Central Africa (CEMAC) | Central bank (BCC) | aggregate series | 194 / 1959-2020 |
| Egypt | North Africa | Central bank (CBE) | production + expenditure | 5,350 / 2001-Q3-2022-Q3 |
| Ethiopia | Horn of Africa | Central bank (NBE) / MoPD | 3 sectors + growth/share | 80 / 2017-2024 |
| Gambia | West Africa | NSO (GBoS) | production + expenditure | 4,359 / 2004-2024 |
| Ghana | West Africa | NSO (GSS PxWeb) | production + expenditure | 21,418 / 2006-Q1-2026-Q1 |
| Guinea | West Africa | NSO (INS) | production | 806 / 2022-Q4-2025-Q4 |
| Kenya | East Africa (EAC) | NSO (KNBS) | production | 1,323 / 2021-Q1-2026-Q1 |
| Liberia | West Africa | NSO (LISGIS) | production + expenditure | 2,039 / 2016-2024 |
| Libya | North Africa | Central bank (CBL) | production | 504 / 2013-2019 |
| Madagascar | Southern (SADC)/Islands | NSO (INSTAT) | production | 1,184 / 2007-2024 |
| Malawi | Southern (SADC) | NSO (NSO) | expenditure | 192 / 2017-2024 |
| Mali | West Africa (WAEMU) | NSO (INSTAT) | production + expenditure | 732 / 2024-Q1-2026-Q1 |
| Mauritania | North/West Africa | NSO (ANSADE) | production + expenditure | 2,561 / 1998-2022 |
| Mauritius | Southern (SADC)/Islands | NSO (Stats Mauritius) | production + expenditure | 16,550 / 2013-2026-Q1 |
| Morocco | North Africa | NSO (HCP) | production | 192 / 2014-2026-Q1 |
| Namibia | Southern (SADC) | NSO (NSA) | production + expenditure | 5,059 / 2015-Q1-2026-Q1 |
| Niger | West Africa (WAEMU) | NSO (INS) | production | 74 / 2023-2024 |
| Nigeria | West Africa | NSO (NBS) | production | 3,630 / 2024-2026-Q1 |
| Rwanda | East Africa (EAC) | NSO (NISR) | production + expenditure | 24,463 / 2006-Q1-2026-Q1 |
| Sao Tome and Principe | Central Africa/Islands | NSO (INE) | production + expenditure | 3,520 / 2008-2023 |
| Senegal | West Africa (WAEMU) | NSO (ANSD) | all approaches | 207 / 2021-2024 |
| Seychelles | Islands | NSO (NBS) | production | 7,176 / 2014-Q1-2025-Q4 |
| Sierra Leone | West Africa | NSO (Stats SL) | production + expenditure | 1,159 / 2020-2024 |
| Somalia | Horn of Africa | NSO (SNBS) | expenditure | 231 / 2019-2025 |
| South Africa | Southern (SADC) | NSO (Stats SA) | all approaches | 67,232 / 1993-2026-Q1 |
| Tanzania | East Africa (EAC) | NSO (NBS) | production | 3,675 / 2014-Q1-2025-Q4 |
| Togo | West Africa (WAEMU) | NSO (INSEED) | production | 507 / 2007-2019 |
| Tunisia | North Africa | NSO | expenditure | 42 / 2017-2022 |
| Uganda | East Africa (EAC) | NSO (UBOS) | production + expenditure | 3,120 / 2016-Q3-2026-Q1 |
| Zimbabwe | Southern (SADC) | NSO (ZimStat) | production | 1,536 / 2023-Q1-2025-Q3 |

# 4. Challenges Encountered and Remedies Applied

The obstacles clustered into a small number of recurring types. Each is described below with the tactic that resolved it - always preserving the NSO's own figures.

## 4.1  Wrapped-label PDFs with no cell borders

Many francophone quarterly notes wrap each branch label across the line above or below its row of figures, so table extraction returns empty. Remedy: extract with pdfplumber's text strategy to get a coordinate grid, then a 'sandwich' rule rejoins each label from the text cells above and below its values row. Used for Burundi, Kenya and several CEMAC/WAEMU notes.

## 4.2  Fiscal-year quarters

Some NSOs report on a fiscal year whose Q1 is not calendar Q1. Remedy: map each fiscal quarter to the calendar quarter it actually covers (Egypt and Uganda: fiscal Q1 = Jul-Sep = calendar Q3) - a faithful relabel, never a derivation.

## 4.3  Currency redenomination and scale breaks

One column of a levels table can be in an old currency or a different scale from the rest. Remedy: detect the break and keep only the consistent span, or label each row with its true unit; never rescale silently. Sierra Leone's 2020 old-leone column was dropped for this reason.

## 4.4  Sparse or mis-positioned year headers

Where only some year labels are printed, forward-filling the last-seen label mis-tags whole years. Remedy: derive each year from its column position (first anchor plus a regular block width) rather than forward-filling. This was the Mauritius QA fix.

## 4.5  Stacked second tables

A '% of GDP' structure table often sits directly below the levels table in the same sheet, and a naive parser reads the ratios as levels. Remedy: bound the parse at the next header row so only the first (levels) table is read. This was the Uganda QA fix.

## 4.6  Exports and imports sharing a label

'Goods (f.o.b)' and 'Services' appear under both Exports and Imports as identical strings. Remedy: track the Exports/Imports section header and prefix the sub-item so the two series stay distinct. Applied to Rwanda and Mauritius.

## 4.7  Central bank as the only source

Where an NSO does not compile or publish GDP, or its site is blocked, a central bank often republishes the figures. Remedy: use the central bank as a documented fallback - DR Congo (BCC), Libya (CBL), Egypt (CBE) and Ethiopia (NBE) - never an aggregator that re-estimates.

## 4.8  Broken workbooks and tooling quirks

Some workbooks carry broken chart drawings that crash the reader (Madagascar), or place tables with reused codes. Remedy: open read-only to skip drawings and read via a cell grid; disambiguate repeated labels by occurrence.

## 4.9  Gated or embedded file URLs

The data file is sometimes only referenced from a pdfjs iframe or served through a Joomla/WordPress download trigger. Remedy: grep the page for the real ?file= or /download/<id> path and use the correct trigger (DR Congo pdfjs, Sao Tome Phoca, Gambia full-slug).

## 4.10  Dead-end aggregator portals

Several small economies (Lesotho, Eswatini, Cabo Verde) route their data through a Cloudflare- and auth-gated Knoema/opendataforafrica portal that ultimately serves IMF-delivered figures. Consistent with the no-aggregators principle these are left outstanding rather than sourced from the portal.

# 5. Outstanding Items and Recommendations

16 countries remain outstanding. They fall into a few groups: value-less or portal-gated databases (Angola, Mozambique, Lesotho), JavaScript SPAs whose data API is not yet reverse-engineered (Cabo Verde, Djibouti), temporary server outages (Eswatini, Gabon), broken download routes (Central African Republic, Benin), and a handful with no located NSO GDP release.

| Country | Category | Reason outstanding | Recommended next step |
| --- | --- | --- | --- |
| Angola | Value-less database | INE export carries period labels but no numbers; BNA times out. | Revisit if INE exposes a real file. |
| Mozambique | Portal-gated | INE is a gated Liferay document library; Banco de Mocambique has no GDP file. | Navigate the Liferay library. |
| Zambia | No downloadable release | ZamStats hosts no file/table; BOZ real-sector page thin (rebasing). | Revisit after the rebasing release. |
| Lesotho | Portal-only (Knoema) | BoS pages 404; data sits in a Cloudflare+auth-gated portal. | Needs browser automation of CBL dashboards. |
| Eswatini | Server outage | CSO site times out; the central bank has no GDP xlsx. | Retry when the CSO site returns. |
| Cabo Verde | JavaScript SPA | INE serves JS-only shells; no reachable file/API. | Reverse-engineer the SPA data API. |
| Djibouti | JavaScript SPA | INSTAD is a tiny SPA shell; no direct file. | Reverse-engineer the SPA data API. |
| Guinea-Bissau | Thin static site | National accounts only in PDF yearbooks. | Parse the anuario PDF or a BCEAO series. |
| Equatorial Guinea | Cloudflare + URL-probe | HTML routes 403; media API empty. | URL-probe /wp-content/uploads for a Cuentas file. |
| Sudan | No source found | CBOS periodicals 404; no NSO release located. | Check CBOS annual-report PDFs. |
| Gabon | Server dead | NSO domain unreachable; BEAC file is oil data. | Revisit when the NSO domain returns. |
| Central African Republic | Download route broken | ICASEES download route returns 0 bytes. | Needs credentials or a BEAC fallback. |
| Congo (Brazzaville) | Image-only | INS publishes the CNT as a JPG; BEAC file is oil data. | Revisit if INS posts a data file. |
| Benin | Redirect loop / stale | INStaD xlsx redirect-loops; data ends 2021 (pre-rebasing). | Retry when the route is fixed. |
| Eritrea | No NSO online | No NSO web presence with GDP. | None available. |
| South Sudan | No source found | NBS publishes no accessible GDP release. | Revisit. |

Recommended priority: the francophone SPA data APIs (Cabo Verde, Djibouti) and the gated document libraries (Mozambique) are the highest-value next targets, since the data is confirmed to exist and is simply behind a rendering or navigation barrier.

# 6. Conclusion

The collector now covers 38 of 54 African countries with faithful, auditable, as-reported GDP data - about 199,639 tidy rows spanning all four SNA approaches and both frequencies, including deep historical and quarterly series. Every major economy but Angola is represented. The remaining countries are held back by portal gating, SPA rendering or server outages rather than by any gap in method, and each has a concrete next step.